Cairo University Faculty of Computers and Information



**Advanced Software Engineering**

**Daily scrum meeting template**

**2020/2021**

**Project Team**

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | **Name** | **Email** | **Mobile** |
| 20180285 | Moaz Basheer Anwer | moazbasheer97@gmail.com | 01144564572 |
| 20180250 | Mahmoud Ashraf Ali | ma5027300@gmail.com | 01102488789 |
| 20180235 | Mohamed Mohsen Ahmed | mohamedmohsen46saeed@gmail.com | 01150762134 |
| 20180193 | Fady Emad Ibrahim | fadyemad14705@gmail.com | 01203732443 |

Contents

[Done requirements 3](#_Toc57322176)

[What will be done today 3](#_Toc57322177)

[Current obstacles 3](#_Toc57322178)

[Current Trello workspace 4](#_Toc57322179)

# Done requirements

* Moaz Basheer: Discuss the requirements of sending notifications methods.
* Mohamed Mohsen: Revise the sequence diagrams of previous sprints.
* Mahmoud Ashraf: Discuss the implementation requirements of the class diagram.
* Fady Emad: Try different implementations for the console application.

# 


# What will be done today

* Moaz Basheer: Modify and design new classes in the class diagram.
* Mohamed Mohsen: Modify and design sequence diagrams.
* Mahmoud Ashraf: Modify certain classes in the API implementation.
* Fady Emad: Implement the console application.

# Current obstacles

* Moaz Basheer: Figuring out where the console application class shall fit in the class diagram.
* Mohamed Mohsen: Designing new sequence diagrams for console application class needs to be studied further.
* Mahmoud Ashraf: The notifications sending API requires studying and learning new concepts.
* Fady Emad: The console application must be more user friendly.

# Current Trello workspace

****