Cairo University	                  Faculty of Computers and Information

Advanced Software Engineering

Daily scrum meeting template

2020/2021

Project Team

| ID | Name | Email | Mobile |
| --- | --- | --- | --- |
| 20180285 | Moaz Basheer Anwer | moazbasheer97@gmail.com | 01144564572 |
| 20180250 | Mahmoud Ashraf Ali | ma5027300@gmail.com | 01102488789 |
| 20180235 | Mohamed Mohsen Ahmed | mohamedmohsen46saeed@gmail.com | 01150762134 |
| 20180193 | Fady Emad Ibrahim | fadyemad14705@gmail.com | 01203732443 |

Contents

Done requirements	2

What will be done today	2

Current obstacles	2

Current Trello workspace	3

# Done requirements

- Moaz Basheer: Discuss the requirements of the Web API.

- Mohamed Mohsen: Study further the REST API.

- Mahmoud Ashraf: Discuss the Implementation requirements of the Class Diagram.

- Fady Emad: Discuss the required Sequence Diagrams.

# What will be done today

- Moaz Basheer: Complete the required CRUD web services.

- Mohamed Mohsen: Implement the notifications queue.

- Mahmoud Ashraf: Expand the class diagram and design Sequence Diagrams.

- Fady Emad: Design Sequence Diagrams.

# Current obstacles

- Moaz Basheer: The binding between the CRUD web service and the SQL database must be implemented properly.

- Mohamed Mohsen: The notifications queue must be implemented as files so that it is non-volatile.

- Mahmoud Ashraf: The class diagram relationships need to be studied more. Specifically the difference between composition and aggregation relationships.

- Fady Emad: Some scenarios of the Sequence Diagram needs to be further revised for possible changes.

# Current Trello workspace